### TEST SUMMARY REPORT

Project: Manual Testing of SauceDemo E-commerce Web Application

Tested by: Rimziya Fazlin

Date: 2026/10/06

Version: 1.0

1. Overview
 Manual testing of the SauceDemo web application covering login, inventory, cart, checkout, and menu access. Tests were run with standard_user, locked_out_user (access control) and problem_user (a deliberately faulty account provided by SauceDemo for testing practice).

2. Test Environment
ZTE A202ZT, Android 12, Google Chrome 152.0.7977.82, https://www.saucedemo.com

3. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total test cases | 34 |
| Executed | 34 |
| Passed | 29 |
| Failed | 5 |
| Blocked | 0 |
| Pass rate | 85.3% |

4. Results by Module

| Module | Total | Pass | Fail |
| --- | --- | --- | --- |
| Login | 8 | 8 | 0 |
| Inventory | 6 | 6 | 0 |
| Cart | 6 | 6 | 0 |
| Checkout | 7 | 7 | 0 |
| Menu and Access | 2 | 2 | 0 |
| problem_user tests | 5 | 0 | 5 |

5. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 1 |
| High | 2 |
| Medium | 2 |
| Low | 0 |
| Total | 5 |

6. Key Findings

- All standard_user flows (login, cart, checkout, logout) worked as expected.

- problem_user showed 5 defects: identical product images, cart add/remove failures, sort not working, and a checkout-blocking Last Name field issue.

- BUG05 is the most serious because the user cannot complete a purchase.

7. Limitations

- Testing was done on one device and one browser.

- Only three of the available SauceDemo users were tested.

- This is a demo application, so some defects are intentional.

8. Conclusion
 The application works correctly for standard_user. The problem_user account has defects that should be fixed before release, starting with BUG05 (Critical) and the cart issues (High). After fixes, regression testing of TC30-TC34 is recommended.